VCA PLATFORMS LLC

SOURCE DEPENDENCY AND DIGITAL TRANSFER ROOM PROTOCOL

Master Technical Transfer Protocol

Document ID: VCA-PLAT-023  |  Status: Draft / Transaction Implementation Record

This document is part of the VCA Platforms LLC definitive transaction implementation package and is intended to implement the commercially agreed framework without independently expanding or renegotiating those terms.

1. PURPOSE

This protocol establishes a single controlled process for technical delivery, chain-of-title evidence, dependency disclosure, access transition and closing verification across the BMV Licensed IP, Education Platform and Kayla transaction records.

2. MASTER INDEX

Each transferred, licensed, excluded or third-party technical item will be associated with a document ID, asset ID, classification, repository/location, version or commit reference, dependency status and closing status.

3. DIGITAL TRANSFER ROOM

The transfer room will maintain executed transaction documents, asset schedules, repository exports, manifests, architecture records, ownership evidence, dependency registers, acceptance certificates and exception logs.

4. SECURITY

Passwords, private keys, API tokens and other secrets will not be embedded in the executed document package. Secure credential transfer or re-provisioning will be documented by completion status only.

5. CODEX / AUTOMATED INVENTORY

Codex or comparable tooling may be used to inspect repositories and generate file trees, package/dependency manifests, environment-reference inventories, architecture summaries and cryptographic hash manifests.

6. HUMAN RECONCILIATION

Automated technical output must be reviewed against the signed legal asset classifications. A machine inventory cannot convert third-party property into Company-owned IP or override an executed asset schedule.

7. EXCEPTION CONTROL

Missing assets, disputed classifications, inaccessible accounts, non-transferable services and unresolved technical issues will be logged with responsible party, target resolution and status.

8. CLOSING CERTIFICATION

When required delivery items are complete, the applicable record may be certified VERIFIED / TRANSFER COMPLETE. If material open items remain, the record will state CONDITIONALLY ACCEPTED / OPEN ITEMS ATTACHED.

9. POST-CLOSING ARCHIVE

The final archive will preserve the technical state delivered at Closing and provide a durable record for future diligence, audits, financing, licensing, acquisition or successor transactions.

ACKNOWLEDGMENT / EXECUTION

| VCA PLATFORMS LLC By: ______________________________ Name: Vince Carol Title: Founder / Chief Executive Officer Date: _____________________________ | ACORN CAPITAL HOLDINGS LLC By: ______________________________ Name: Duane F. Guilford Title: Authorized Representative Date: _____________________________ |
| --- | --- |